# Revive Admin Copilot — Question Map & Plan

Sep 24, 2026 · @Raja

## Context

Revive mode today answers performance questions about 4 entity types (zone, banner, campaign, client) using 13 tools and 7 metrics. A Revive admin also manages websites, managers, pacing, linking, users and change history, which the Copilot can't see yet.

- Source: ai-analytics-copilot, Revive domain served from the local MySQL database revive608.

- Entity model: ENTITY_REGISTRY in src/semantic/mysql_query_builder.py. Each entry is a join path from rv_data_summary_ad_hourly, and every analysis tool reads it.

- Metrics: _REVIVE_METRICS in src/semantic/metric_registry.py: requests, impressions, clicks, conversions, fill_rate, ctr and cvr.

- Data gaps found: rv_affiliates is empty although zones point to affiliate IDs 4000–4002. Clients have agencyid=0, but the only manager is agencyid 1. total_revenue and total_cost are all NULL.

## Admin questions

Of 31 likely admin questions, 8 work today. The rest need a new entity or metric (Phase 2) or a new tool (Phases 3–4). Status: Works = answered today; Entity/metric = needs a registry entry; New tool = needs one of the tools in the next section; No data = the local database has nothing to test against yet.

| Area | Question | Status | How it's answered |
| --- | --- | --- | --- |
| A. Performance | How did the platform do yesterday compared with last week? | Works | compare_periods |
| A. Performance | Which zones have the lowest fill rate this month? | Works | rank_entities |
| A. Performance | Why did Zone_3's fill rate drop? | Works | explain_metric_change |
| A. Performance | Were there unusual days for impressions or CTR? | Works | detect_anomalies |
| A. Performance | Top 10 banners by CTR, ignoring low volume | Works | rank_entities with a minimum volume |
| A. Performance | Hour-of-day pattern for Zone_1 | Works | analyze_trend, hourly grain |
| A. Performance | How is each website (publisher) performing? | Entity/metric, No data | affiliate entity |
| A. Performance | Which manager delivers the most? | Entity/metric, No data | manager entity |
| B. Revenue | Revenue, cost and margin this month | Entity/metric, No data | revenue, cost, margin metrics |
| B. Revenue | eCPM by website or zone | Entity/metric, No data | ecpm metric |
| B. Revenue | Which advertiser earns us the most? | Entity/metric, No data | revenue metric + rank_entities |
| B. Revenue | Which zones cost more than they earn? | Entity/metric, No data | margin metric |
| C. Campaigns | Which campaigns expire in the next 7 days? | New tool | check campaigns_expiring |
| C. Campaigns | Which campaigns are behind on booked impressions? | New tool | check campaigns_behind_pace |
| C. Campaigns | Which campaigns are active but delivered nothing yesterday? | New tool | check active_no_delivery |
| C. Campaigns | What's the priority, weight and capping on campaign 3? | New tool | inspect_revive_object |
| C. Campaigns | Which campaigns are paused or waiting to start? | New tool | check on status and start date |
| D. Inventory | Which banners run in Zone_2? | Works | get_banner_zone_mapping |
| D. Inventory | Which zones have no banners or campaigns linked? | New tool, No data | check unlinked_zones |
| D. Inventory | Are banners linked to zones of the wrong size? | New tool | check size_mismatch |
| D. Inventory | Which zones get requests but never fill? | New tool | check zero_fill_zones |
| D. Inventory | What targeting rules are on banner 5? | New tool, No data | inspect_revive_object |
| E. Access | List managers with their advertisers and websites | Entity/metric | list_entities with a parent filter |
| E. Access | Who has access to advertiser X? | New tool | inspect_revive_object (user) |
| E. Access | Which users haven't logged in for 90 days? | New tool | check inactive_users |
| F. Audit | What changed yesterday? | New tool | get_revive_audit_log |
| F. Audit | Who paused campaign 4, and when? | New tool | get_revive_audit_log |
| F. Audit | Did anyone change Zone_3 before its fill rate dropped? | New tool | audit log + explain_metric_change |
| G. System | Is maintenance running? When did stats last update? | Entity/metric | extend get_data_freshness |
| G. System | Did the priority calculation run? Which version is installed? | New tool, No data | extend get_data_freshness |
| H. Policy | What should I check before changing a campaign's priority? | Works (needs Revive playbooks) | search_knowledge_base |

## Tool design

The plan adds 3 tools and extends 1, instead of one tool per question. Revive mode goes from 13 to 16 tools. It follows the metric-registry pattern: a new entity, metric or check is one registry entry, not a new tool.

| Change | Kind | What it covers |
| --- | --- | --- |
| New entities: affiliate, manager | Registry entries | Every analysis tool works per website and per manager |
| list_entities gets search, limit and a parent filter | Tool extension | Resolving names on large installs; "websites under manager 1" |
| New metrics: revenue, cost, ecpm, margin, margin_pct | Registry entries | Section B across every analysis tool |
| inspect_revive_object(object_type, object_id) | New tool | Settings and links for one campaign, banner, zone, affiliate, client, manager or user. Fixed list of allowed fields; never passwords or sessions |
| run_revive_check(check_name, params) | New tool | Named, parameterised checks: campaigns_expiring, campaigns_behind_pace, active_no_delivery, unlinked_zones, size_mismatch, zero_fill_zones, inactive_users. Running all of them answers "what's broken?" |
| get_revive_audit_log(object_type?, object_id?, user?, hours=24) | New tool | Section F, and linking "what changed" to "why the metric moved" |
| get_data_freshness for Revive | Tool extension | Last maintenance run, last priority run, Revive version |

One manager type covers both the advertisers and the websites a manager owns. Revive links a manager's banners only to that manager's own zones, so counting through either side gives the same totals.

## Security prerequisites

The admin tools (Phases 3–4) must not reach users other than the admin until roles exist. src/api/auth.py has no concept of roles today.

- Roles: add role (admin or manager) and agency_id to users. Filter tools by role the same way the orchestrator already filters by mode.

- Manager scoping: a manager's agencyid comes from the server-side session and is applied inside every query builder. It is never a tool parameter the LLM supplies.

- No raw SQL: new tools take typed parameters and pick from allowlisted fields or checks.

- Secrets: src/config.py has a Groq API key and the MySQL password hardcoded as defaults. Move them to .env and rotate the key if the repo was pushed anywhere.

## Phased plan

Phases 1 and 2 start now. Phase 5 must ship before anyone other than the admin uses the Phase 3–4 tools.

| Phase | Scope | Unlocks |
| --- | --- | --- |
| 1. Data | Fix generate_revive_data.py: create affiliates, link clients and affiliates to managers, fill revenue and cost. Later: rv_ad_zone_assoc, campaign dates and targets, ACLs, users | Makes the No data questions testable |
| 2. Entities and metrics | New entities; list_entities search, limit and parent filter; revenue metrics; Revive mode prompt | Sections A, B and E (listing) |
| 3. Inspect and checks | inspect_revive_object; run_revive_check with its first 7 checks | Sections C, D and E |
| 4. Audit and system | get_revive_audit_log; get_data_freshness extension | Sections F and G |
| 5. Access control | Roles, manager scoping, role-based tool filtering | Safe for users other than the admin |
| 6. Evaluation | Question table as cases in tests/test_orchestrator_scenarios.py; Revive playbooks in the RAG store | Catches regressions and wrong tool choices |

## Progress log

Phases 1 and 2 are done and tested against the live revive608 database. All 7 verification scripts pass.

Phase 1: data (generate_revive_data.py, load_revive_data.py)

- Added Manager_2 (agencyid 2). The Default manager (agencyid 1, tied to a login) is never overwritten.

- 3 websites (4000–4002) and 3 advertisers, split across both managers. Banners only run on zones owned by the same manager, as in real Revive.

- Campaigns alternate CPM and CPC pricing. Zones are 300×250 and pay a 40–70% revenue share. Zone_6 pays a fixed $3.50 CPM and loses money by design.

- 30 days loaded: 34,185 stats rows, $9,727 revenue, $5,627 cost.

Phase 2: entities and metrics

| Change | Where |
| --- | --- |
| Entities affiliate, manager | mysql_query_builder.py |
| list_entities takes search, parent_type + parent_id, limit (default 50) and returns truncated | mcp_server_v2.py, core_tools.py, analytics_client.py |
| Metrics revenue, cost, margin, margin_pct, ecpm | metric_registry.py |
| Drill-down: manager → client, website → zone | core_tools.py |
| Revive report adds revenue, margin, eCPM | report_tools.py |
| Revive mode prompt lists the new entities and metrics | orchestrator.py |

Bugs fixed along the way

- rank_entities failed for every Revive entity type. It checked types against the ClickHouse registry, which has no Revive entries since the move to MySQL.

- Ratio metrics didn't bracket the numerator, so margin_pct came out as 967,674%. It now reads 42.2%.

- The child breakdown in explain_metric_change now always qualifies the label column, because rv_affiliates.name and rv_agency.name would otherwise clash.

Open

- ☒ verify_cross_analysis expects get_banner_zone_mapping to reject a call with no IDs, but the tool now allows an account-wide call. Fixed: the test now checks that a no-ID call is allowed and capped at 50 rows. All 7 verification scripts pass.

- ☐ Generated managers, websites and advertisers have no login accounts (account_id is NULL). That's fine for analytics, but they can't log into the Revive UI.